# Tik Tok Project Proposal

## Overview:

TikTok seeks a way to use machine learning to extract claims or propositions within TikTok videos and comments and classify each data point as a claim or opinion.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | - Global-level project document |  |
| 1a | Write a project proposal Plan |  |  |
| 2 | Compile summary information about the data Analyze | - Data files ready for EDA |  |
| 2a | Select software/languages Analyze |  |  |
| 3 | Data exploration and cleaning Plan and Construct | - EDA report |  |
| 3a | Visualization building Construct and Construct | - Tableau dashboard/visualizations |  |
| 4 | Compute descriptive statistics Analyze | - Analysis of testing results between two important variables |  |
| 4a | Conduct hypothesis testing Construct and Analyze |  |  |
| 5 | Build a regression model Analyze and Construct |  |  |
| 5a | Evaluate the model Execute | - Determine the success of the model |  |
| 6 | Build a machine learning model Construct | - Final model |  |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders |  |